## Slide 1
RELEASE ANALYTICS PLATFORM
Year-End Report & Platform Overview
What the data says. What it means. What we're building.
Data as of 08 Apr 2026 01:19 | 2,506 work items analysed

## Slide 2
01 THE STATE OF OUR RELEASES
Here's where we actually stand.
No projections. No estimates. Real data from our ADO — every ticket, every bug, every release.
491
open bugs right now
83 are Critical (P1)
33.6%
bugs escape to Production
Target is below 10%
126
customer-reported issues open
Target is below 30
0.43:1
Enhancement to Bug ratio
Target ≥ 1:1. We're fixing more than building.
53
bugs per iteration on avg
Target < 15. Worst sprint: 204.
12d
to close a Critical bug
Target < 3 days. P2: 35d (target <7).

## Slide 3
02 DEFECT ESCAPE & PRODUCTION QUALITY
34% of our bugs are reaching Production.
Industry standard is under 10%. We are 3.4× above that threshold.
1335
Dev Found
Caught before QA
270
QA Found
Caught in testing
843
PROD Escape
33.6% — should be <10%
Fix Speed (Mean Time to Close)
12 days
P1 Critical
target: 3d
35 days
P2 High
target: 7d
84.9%
SLA Breaches
target: <10%
2
Reopened Bugs
should be ~0

## Slide 4
03 CUSTOMER IMPACT
126 customer issues are open right now.
Every open customer bug is a direct signal of trust erosion. Target is below 30.
126
Open Customer Issues
Target: < 30
578
Total Customer Bugs (all time)
Tracked in full
12d
Avg days to close P1
Target: < 3 days
What This Means for the Business
Customer bugs taking 12+ days to fix signal a broken triage process — not just a backlog problem.
At 126 open issues, every release carries reputational risk. We are shipping features while customer pain accumulates.
No systematic customer issue SLA exists today. We are tracking resolution time but not enforcing it.
The data shows customer bugs are consistently deprioritised vs internal bugs — this needs a dedicated queue with escalation rules.

## Slide 5
04 YEAR-END SCORECARD
Our Targets. Now Visible.
Every metric below is derived from live ADO data. These are facts, not estimates.
Metric
Now
Target
Status
Defect Escape Rate
33.6%
< 10%
P1 Open Bugs
83
< 5
Open Bug Backlog
491
< 150
Customer Open Issues
126
< 30
Enh : Bug Ratio
0.43 : 1
≥ 1 : 1
Critical MTTC
12 days
< 3 days
SLA Breach Rate
84.9%
< 10%
Bugs per Iteration
53
< 15

## Slide 6
Everything you just saw
is tracked live in our platform.
Not a one-time export. Not a spreadsheet. A live, queryable, team-accessible analytics platform.
Summary
Release Outlook
Capacity
QA Health
Items
Epics
Releases
Features
↑ The platform. Live in your browser. Right now.

## Slide 7
05 THE PLATFORM
One platform. Every angle of your release.
Built on your ADO data. Refreshes every 5 minutes. No manual exports needed.
🐛 Bug Analytics
Priority breakdown, MTTC, escape rate, source tracking
🧪 QA Health
SLA compliance, defect discovery, tester workload, rejections
📈 Capacity Planning
Utilisation, estimation accuracy, forecasting, team throughput
🚀 Release Outlook
Per-release health, completion %, blockers, at-risk signalling
📋 Feature Management
Epics → Releases → Features managed end-to-end in the tool
📄 Board Reports
One-click summary for any board with data-driven suggestions

## Slide 8
04 BUILT FOR THE TEAM
Stop asking around. The answer is already there.
Every question your team wastes sprint-planning time on — answered in seconds, no meeting required.
The question your team is currently asking...
...and where to find the answer instantly
How many P1 bugs are open right now?
→
Bug Analytics → Priority breakdown, live count, escape trend
Are we on track to hit the release date?
→
Release Outlook → Completion %, open blockers, at-risk flags
Which tester is overloaded this sprint?
→
QA Health → Assignee workload, SLA breach by person
What's our team capacity going into next sprint?
→
Capacity Board → Utilisation %, estimation accuracy, forecast
Did we get better or worse than last sprint?
→
Board Reports → One-click summary with trend callouts & suggestions

## Slide 9
06 WHY THIS TOOL — NOT JUST AI
"Why not just paste the data into Claude?"
Fair question. Here's the honest answer.
📦 Data Volume
5,892 work items. You can't paste that into Claude. The tool queries everything — always.
vs AI gives you answers on what you can manually copy.
📈 Trend History
The tool tracks 12 months of velocity, escape rate, and bug trends across every sprint.
vs AI sees a snapshot. No memory. No trend.
⚡ Always Current
Live data. Refreshed every 5 minutes from ADO. No export. No stale spreadsheet.
vs AI answers depend on what you paste, when you paste it.
🔐 Access Controls
Role-based access. Audit trail. Team-level views. Every session is logged.
vs AI conversations are ephemeral. No accountability trail.
🎯 Actionable Outputs
Flags risks. Suggests fixes. Tracks resolution across sprints. Knows your thresholds.
vs AI tells you once. Doesn't follow up. Doesn't track.
This Platform
Asking AI directly

## Slide 10
07 WHAT'S COMING NEXT
Scoped Capabilities
🤖 Recommendation Engine
Analyses sprint data and flags patterns automatically
Suggests priority rebalancing based on historical defect injection
Alerts when escape rate or backlog exceeds threshold
Generates weekly digest reports for team leads — no manual effort
Replaces gut-feel planning with data-backed suggestions
💬 Release Bot (Slack / Teams)
Query release health in natural language: 'What's blocking Nov release?'
Daily automated standup summaries pushed to team channel
P1 bug alerts routed directly to the right team without dashboard login
Sprint start/end summaries with velocity comparison
Reduces status meeting time and keeps leadership informed automatically

## Slide 11
The data is in front of you.
No more guessing in meetings.
Data as of 08 Apr 2026 01:19 | Built on Azure DevOps | Release Analytics Platform